Test Plan for the Open Library UI

Revision History
Date	Version	Description	Author
07/04/16	1	Initial Plan	Brian Murray

1. Objectives
1.1 Purpose
The purpose of this document is to describe how to test the Open Library User Interface and its associated database used for storing user data and book data.

1.2 Scope

This Test Plan will describe in detail how to all features of the Open Library User Interface. It will also verify that the associated database records are accurate and reflect all changes that occur via the UI. It will minimally cover perfomance testing

Functional Testing will include:
    - Logging in
    - Catalog browsing
    - Catalog searching
    - Opening and reading books
    - Recording of personal notes
    - Recommendations
    - Public Comments

Testing will be performed on all supported Browsers, Operating Systems and Mobile devices (TBD), examples are:
    - Firefox
    - Chrome
    - Internet Explorer
    - Safari
    - IOS
    - Android
    - etc.

Testing will include small sample of performance tests:
- Log in response time
- Browsing response time
- Search response time
- future performance work
  - response time with X people logged in
  - response time when the book library contains X books
  - response time when the database reaches X records

2. Requirements for Test
This list represents what will be tested, not how it will be tested.

3. Test Strategy
A to be determined subset of all UI testing should be done on all supported browsers, Operating Systems. Devices.

  1. Library Login
  - valid ID/PW brings user to home screen
  - valid ID/ Invalid PW returns the appropriate error message
  - invalid ID returns the appropriate error message
  - max length ID works
  - max length + 1 returns the appropriate error message
  - minimum length ID works
  - weak PW works
  - unacceptable PW returns the appropriate error message
  - include different character sets in your Ids and Pws
  - include multi-bytes characters if supported
  - include special characters !,@,$,&, ,”,>,/, etc
  - test automatic Logout time, verify PW is then asked for again
    - should user be in same location or back at home screen?
  - Login in same user on two devices.
    - What happens? Should one be forced off
    - try opening same book
    - Login in different user
  - Login should be considered a failure if time to login exceeds X seconds

  1. Catalog Browsing
- Browser all available categories
- Use browser back and browser forward and confirm correct pages are brought up
- Browsing should be considered a failure if time to browse to new category exceeds X seconds

  1. Searching the Catalog
- Search on exact title
- test case sensitivity
- search using any supported wildcards
- in all cases verify accuracy of search results
- test max results returned
- are all results accessible?
- Check correct message for no results returned
- searching again clears the previous search
- search on titles containing different character sets
- search on titles containing multi-byte charactes if supported
- search on special characters !,@,$,&, ,”,>,/, etc
- Searching should be considered a failure if time to obtain search results exceeds X seconds

  1. Reading a Book
  - Verify you can open a book for reading.
  - Make some personal notes
  - logout/login and verify reading same book returns you to the correct page and your notes are there.
  - Is there a currently reading book list for each user?
  - Verify you can find and read a book via catalog browsing
  - Verify you can find and read a book via the search feature
  - Verify page turning via UI
  - Verify going back a page via browser back and then forward
  - Verify book navigation via chapters
  - Verify Book navigation via go to page number.
  - Verify you can highlight words and phrases for selection. For example, select a word, copy it and then open browser for checking word meaning, etc
  - Book browsing should be considered a failure if a particular operations exceeds its threshold

  1. Social Library
  - verify recommending a title
  - verify leaving public comments
  - login as different user and verify recommendations and comments.
  1. UI Functionality
  - All UI screens should be tested for GUI standards including:
    - screen navigaton
    - tabbing sequences
    - readability
  - Web accessibility testing if appropriate
  - Test different language support by changing browsers language if supported.
  - Page response time
  - Test with different Browser settings like Font, Font Size, Zoom,, etc

  1. UI Functionality
    - All UI screens should be tested for GUI standards including:
    - screen navigaton
    - tabbing sequences
    - readability
    - Web accessibility testing if appropriate
    - Test different language support by changing browsers language if supported.
    - Page response time
    - Test with different Browser settings like Font, Font Size, Zoom,, etc
  1. Database Verification Testing
Database testing procedure should be the same for all the following tests. Get the relevant records to be checked, perform a set of operations via the UI, get the relevant records again and check against the baseline for changes.
  - Book Title Popularity
    - Simple check->Get data, login as X different users, select same book to read, recheck data.
    - More complex->Get data, login as X different users, have each select x different books with some overlap, recheck data.
  - Top Search Phrases
    - simple check-> Get data, login as user and perform a defined set of searches, recheck data.
  - Most recommended
    - Simple check->Get data, login as X different users, all recommend same book to read, recheck data.
    - More complex->Get data, login as X different users, have each recommend x different books with some overlap, recheck data.
  - Individual user records
    - Time spent viewing book
    - Number of pages visited
    - Current books
      - current page each book

  1. Recommended Testing tools
  - All automated testing to be created in Java using the Eclipse Platform
  - All UI testing should use Selenium webdriver
  - All DB testing should be performed with the java automation framework using the appropriate DB drivers for the DB being used.
  - Accessibility testing should be performed using JAWS or some other appropriate screen reader tool.
  - Individual UI action performance can be measured using Selenium.
  - Concurrency and more exhaustive performance testing should be performed with a Load tool like Apache Jmeter.

4. Resources

    - computers with various browsers and operating systems
    - Mobile devices that are supported